Build Guide

ResearchMind

How to actually build this, in order

Version 2.0 — July 2026

# 1. Architecture (6 Agents, Locked)

The originally sketched 12-agent pipeline is good for poster real estate, bad for a working demo you can debug under viva pressure. This is the committed architecture — do not re-expand it mid-build:

User Query

|

v

[1] Planner Agent    -> decomposes topic into sub-queries, sets filters

|

v

[2] Search Agent     -> arXiv API + Semantic Scholar API, dedupe, rank

|

v

[3] Extraction Agent -> PyMuPDF/Grobid full-text pull + structured field extraction

|                    (method, dataset, metric, limitation)

v

[4] Synthesis Agent  -> per-paper grounded summaries + comparison table

|

v

[5] Graph/Gap Agent  -> builds NetworkX citation graph, detects sparse/aging clusters

|

v

[6] Report Agent     -> compiles final report, exports PDF/DOCX

Orchestration: LangGraph state machine, each agent as a node, shared state object carrying query, papers[], extracted_fields[], graph_ref, report_draft.

# 2. Tech Stack

| Layer | Choice | Notes |
| --- | --- | --- |
| Orchestration | LangGraph | State machine over agents, not a free-form chat loop. |
| LLM | Claude (Anthropic API) | Used for extraction/summarization — cite sources per claim. |
| Vector DB | ChromaDB | Local, no infra overhead for a student project. |
| Graph library | NetworkX | In-memory Python graph — no server to deploy or maintain; sufficient at 50–150 paper scale. Chosen over Neo4j specifically to remove infrastructure risk from the build. |
| Backend | FastAPI | Async, plays well with agent pipelines. |
| Frontend | React + Tailwind | Dashboard: query box, live agent progress, comparison table, graph viz. |
| PDF processing | PyMuPDF (default) + Grobid (stretch) | Grobid gives structured sections but is fiddly to self-host; PyMuPDF is the committed default, not a fallback bolted on late. |
| Graph viz | Cytoscape.js or D3.js | Renders the NetworkX graph export (node-link JSON) to show the subgraph behind each gap claim. |
| APIs | arXiv API, Semantic Scholar API | Both free; arXiv needs no key, Semantic Scholar has a free-tier key. |

# 3. Build Order (Do Not Build All Agents in Parallel)

## Phase 1 — Retrieval Works End to End

- Search Agent: query → arXiv + Semantic Scholar → deduped list of papers with metadata.

- Store metadata in ChromaDB (title, abstract, embeddings) for later semantic filtering.

- Build the caching layer and exponential backoff for both APIs now — this is Phase 1 scope, not a Phase 5 patch, because a rate-limit failure here blocks every later phase.

- Manual check: run 3 test topics, confirm no duplicate/irrelevant papers dominate.

## Phase 2 — Extraction Works on Real PDFs

- Download PDFs (or use abstract if PDF unavailable — flag which).

- Extraction Agent pulls full text, prompts LLM for structured fields with strict "only use text present in the document" instruction.

- Spot-check 10 papers manually against the extracted table — this is your accuracy number for PRD Section 5.5.

## Phase 3 — Graph and Gap Detection

- Build the citation/co-authorship/topic-similarity graph in NetworkX: paper nodes, citation edges (from Semantic Scholar's citation data), topic-similarity edges (from embeddings).

- Gap heuristic v1 (keep simple): topics/clusters with below-median citation density in the last 3 years = candidate gap. Don't over-engineer graph algorithms before the basic pipeline is reliable.

- Every gap output must carry a subgraph_snapshot reference (the relevant NetworkX subgraph, exported as node-link JSON) so the UI can show it.

- Enforce the 15-paper minimum corpus size — below this, return a clear "insufficient data for gap detection" message instead of a low-confidence guess.

## Phase 4 — Report + UI

- Report Agent assembles: intro, comparison table, gaps with graph evidence, trend chart, references.

- React dashboard: query input, live progress per agent (this is what impresses a viva panel — show the pipeline working, not just the final PDF).

- Export button (PDF/DOCX).

## Phase 5 — Validation (Do Not Skip)

- Pick 2–3 known topics with existing published surveys as ground truth.

- Compare ResearchMind's retrieved papers and identified gaps against the published survey's actual references and gap statements.

- Report precision/recall and extraction correctness rate honestly, including failure cases — panels respond well to "here's where it breaks and why," badly to unverified accuracy claims.

- Freeze and commit a cached fallback dataset (from a successful run) as a demo-day deliverable — not something assembled last-minute if live APIs throttle during the viva.

# 4. What to Explicitly Demo in the Viva

- Live query → watch agents execute in sequence (progress UI).

- One extraction table for ~10 papers, spot-checked against source PDFs live.

- One gap claim, traced back to its subgraph — this is the differentiator, make sure it's the centerpiece.

- The accuracy benchmark slide with real numbers, framed against the tradeoffs of your simplified corpus (not pretending to match Elicit's scale).

# 5. Known Failure Modes to Handle, Not Hide

| Failure Mode | Handling |
| --- | --- |
| API rate limits mid-demo | Cache results locally; have the Phase 5 fallback dataset ready to switch to. |
| LLM inventing a metric not in the paper | Verification pass checks extracted numbers appear in source text; flags mismatches instead of silently including them. |
| Sparse graphs on niche topics | Minimum paper count (15) below which gap detection is skipped with a clear message, rather than a low-confidence guess. |

# 6. Suggested Timeline (≈10–12 Weeks to Defense)

| Weeks | Milestone |
| --- | --- |
| 1–2 | Search Agent + retrieval pipeline working on 3 test topics, caching/backoff in place. |
| 3–4 | Extraction Agent + structured table, manual accuracy spot-check. |
| 5–6 | NetworkX graph population + basic gap heuristic. |
| 7 | React dashboard wired to backend, live progress display. |
| 8 | Report Agent + export. |
| 9 | Validation benchmark against 2–3 known surveys; fallback dataset committed. |
| 10 | Bug fixes, demo rehearsal, poster/report finalization. |
| 11–12 | Buffer + viva prep. |

# 7. Document History

| Version | Change |
| --- | --- |
| 1.0 | Initial build guide — Neo4j graph backend, rate-limit handling deferred to later phase. |
| 2.0 | Replaced Neo4j with NetworkX throughout; moved caching/backoff into Phase 1; made the fallback dataset an explicit Phase 5 deliverable rather than an implied contingency. |